**Week 1**

**Standup 8/04/24**

Plan for the day:

* Break down the project and identify what we are trying to achieve over the two weeks (Sprint goal)
* Create a read me file breaking down all that will be needed and the process of how we are going to complete the project
* Go over our understanding of the technology we are going to use
* Create a project backlog of tasks

Any blockers?

* We have not dealt with parquet files before
* The website is not an API so how to obtain the data

**Standup 9/04/24**

What we done yesterday?

* Created our project backlog and defined our initiative and epics

Plan for the day

* Create our storage places where we shall store the data from the NYC taxi website
* Start creating the pipeline use azure data factory
* Research how to deal with parquet files

Any Blockers?

* Realised we need to create a function in python to get the data from the website for an iteration method

**Standup 10/04/24**

What we done yesterday:

* Started creating the pipeline
* Understood how we will tackle parquet files

Plan for the day:

* Create some user stories
* Further develop the read me files
* Create some new stages
* Fix our pipeline so data is being obtained from the website

Any Blockers?

* 1 less team member today
* Our data had issues

**Standup 11/04/24**

What we done yesterday:

* Created some new stages needed for our data
* Going through snowflake code to ensure it was working
* Got stage to work

Plan for today

* Make some dimension tables so we can better prepare for when data is loaded
* Go through the snowflake to ensure the code is working to load the data from the stage
* Creating a table with errors

Any blockers?

* Had an interview workshop which meant less time